|  |  |
| --- | --- |
|  | Pariah Code  Development Plan  Module Distribution |

**Project Title:** CHEMICAL FINDER

**Technologies utilizes**

1. React Native
2. Nodes.js
3. MongoDB
4. Mongoose
5. JavaScript

**Module Distribution**

|  |  |  |
| --- | --- | --- |
| **Module Title** | **Module Description** | **Required Days** |
| Screen Development | Complete All Screens In React Native Provide APK file which will run only on android System | 25 Days |
| Backend Development & Attachment | Development of Backend System and attached it to the application | 20 Day |
| Development of OCR | Development of OCR and connect it with Application | 20 Days |
| Debug, Deployment | Debug the complete Application and deployed it on server | 30 Days |

**Some Mandatory Conditions: -**

1. We are not obligated to provide any documentation, including project work for the final year project.
2. While we are not required to teach you the code, we are happy to offer assistance.
3. Both parties must complete financial transactions as outlined in the modules.
4. All required materials and specifications must be provided.

**Chief Executing Officer**

**Pareesa Abbasi**

**26-09-2024**